*WBIT 4030*

**Senior Project and Portfolio**

|  |  |
| --- | --- |
| Name: | Kimberly Jay |
| Project/Internship Name: | BUDK Internship |
| Client: | BUDK Worldwide Inc. |

## Time Log / Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Hours** | **Hours total** | **Work Description** |
| 11/16/2020 | 8:00 AM – 5:00 PM | 8 | * Continued working on Carryover calculation on WarehouseProductionAnalysis report * Receive request to add a line graph Offer Sales report created prev Friday   + Added graph and received an email stating it was good * Received a request to update Amazon Pricing Report   + Replace all other filtering and only filter by items with ASIN number   + Completed task * Received a request to update eBay Pricing Report   + Replaced all other filtering and only filter by items with an eBayID number.   + Completed task * PO Report revisions   + Finalized the comment notes revision and sent to J. Artz approved and requested it be approved by C. Kadel. Sent for approval awaiting feedback   + Completed new template updates sent by C. Kadel   + Awaiting feedback so I can make final adjustments before pushing final changes to production |
| 11/17/2020 | 8:00 AM – 12:00 PM | 4 | * Met with J. Artz regarding WarehouseProductionAnalysis   + Reviewed snapshot code – advised to add in a stored procedure and update VisualCron to make adjustments easier to make.   + Determined the ShippedTotal, Shipped0Day, Shipped1Day, Shipped2Day and Shipped3PDay was being overstated   + Discussed Carryover calculation. Determined it was not a good idea to compare using ShippingPkgCount because a shipment can have more than 1 box.   + Determined it would be best to used ShippedDay1, ShippedDay2, Shipped3PDay values as Carryover * Received notification that adjustments made to NewitemStyles template were approved for replacement.   + Renamed old template and placed new template and named it the old templates name so no code would need to be modified. |
| 11/18/2020 | 8:00 AM – 5:00 PM | 8 | * WarehouseProdAnalysis   + Placed SQL script into a stored procedure and updated VisualCron with the stored procedure and removed the hard coded script   + Corrected the ShippedTotal, Shipped1Day, Shipped2Day, Shipped3PDay totals due to being overstated in the WhseProdAnalysis table using an update script   + Added in the missing DailyShip totals using a script starting the 9/13/2020 going forward   + Created a test stored procedure for report testing to not interfere with the production report.   + Added Carryover column in stored procedure to the sum of the columns Shipped1Day, Shipped2Day and Shipped3PDay from the WhseProdAnalysis table.   + Removed the filter in the C# code that began placing DailyShip values in starting at rowno 87 since I added the previous days figures into the table.   + Updated C# code to add in CarryOver property, added to getList, updated foreach loop to set value for cell equal to the CarryOver property   + Began testing   + Finalized testing   + Sent final result to J. Artz to review. * Assigned new task – Pricing Audit template – Add current merchant, new merchant, current buyer, new buyer into the template and map in C# * Generated fresh Website Merchandising Reports for J. Artz to review |
| 11/19/2020 | 8:00 AM – 12:00 PM | 4 | * Request to bulk load items to CategoryItemXRef table   + Added items in a new excel   + Imported items into a table on the DB using the import wizard   + Created Alter table scripts and update scripts to add in missing columns   + Update the CategoryItemXRef and verified the changes   + Notified J. Artz task was complete * Began working on PricingAudit   + Saved a copy of the template   + Added in new column   + Found the C# code used to export and import the template |
| 11/20/2020 | 8:00 AM – 10:00 AM | 2 | * Continued working on updating PricingAudit   + Updated stored procedure to accept and update Buyer column and Merchant column in VendorItems and Item\_Additional tables   + Updated stored procedure that extracts data from database to pull current Merchant and Buyer information into the report.   + Updated methods that extract the data into an excel and uploads the information from the excel back to the database. |

**Please add rows as required.**