*WBIT 4030*

**Senior Project and Portfolio**

|  |  |
| --- | --- |
| Name: | Kimberly Jay |
| Project/Internship Name: | BUDK Internship |
| Client: | BUDK Worldwide Inc. |

## Time Log / Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Hours** | **Hours total** | **Work Description** |
| 10/12/2020 | 8:00 AM – 5:00 PM | 8 | * Finished correcting Subtotal method for Warehouse Analysis Report. * Finished correcting GetExcelNew method for creating a new excel document in lieu of using a template * Tested GetExcelNew and corrected shading and added logic for formulas not to be added to the subtotal lines for the Carryover and CarryOver % columns. |
| 10/13/2020 | 8:00 AM – 5:00 PM | 8 | * Began building out Wish Pricing Report in C#   + Began adding GetList method w/ stored procedure column mapping   + Added GetExcel method began rough draft of template layout mapping   + Created Excel template for Wish Pricing Report |
| 10/14/2020 | 11:00 AM – 2:00 PM | 3 | * Met with J. Artz in weekly meeting and reviewed final WarehouseProdAnalysis Report   + Showed him the GetExcelNew and explained it created brand new Excel document for report   + Showed him the GetExcelTemp and explained it used manual entry report as template for data retention for comparison   + Received instruction to proceed with GetExcelTemp method for year 2020 because of data retention purposes.   + Received instruction to expand the GetExcelNew so that it will create a new excel for each year. \* Task Addition * Pushed WhseProdAnalysis Report to production * Continued working on Wish Pricing Report |
| 10/15/2020 | 8:00 AM – 5:00 PM | 8 | * Continued building out C# code for Wish Pricing Report   + Added mapping for GetWishList method to pull in columns from SQL code   + Added mapping in GetExcel method to template   + Added mapping in GetWishNotes method to retain notes information   + Added logic to AutoForm class for running report   + Finished adding properties for report * Began testing and correcting errors |
| 10/16/2020 | 8:00 AM – 10:00 PM | 2 | * Cleared Error on Wish Pricing Report * Finalized Wish Pricing Report * Posted to task in Asana |

**Please add rows as required.**